UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   April 11, 2023	Meeting Start time: 9:30am

Board Members Present: Margaret DiFrancesco, Matt Omundson, Erin McCool, Missy Castenada (for Brett Gerig), Sarah Buckles, Annette Eastman, Kristin Munson, Larry Walton

Others in attendance: Ginger Greenberg, Vasavi Pilla

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order

  - Secretary Report

    - Review Minutes from 02-14-2023 Board Meeting (Matt Omundson moved to approve minutes, and Margaret DiFrancesco seconded the motion).

  - Treasurer Report

    - Review March 2023 Financials (Larry Walton reviewed the March Financials with the Board).

  - President Report

    - Annual Property Owners’ Meeting:  June 12, 2023 (Ginger Greenberg provided an update on the upcoming Annual Property Owner’s Meeting).

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Margaret DiFrancesco reviewed the ENP Summary and updated the Board on highlights from the Security Meeting).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary (Patrick Sanders reviewed the Homeless Outreach Summary).

          - Lovers Ln. & US75 –The UCPID has develop an Art Design for the fence locate along the US75 Access Rd., to help beautify the area.  Additionally, the UCPID and DART agreed on a landscape concept, based on CPTED principals, for this area. When implemented, this could discourage homeless activity as well as beautify the area.

- Next Steps (Art Fence):  Michael Van Enter, the artist who designed the concept, has provided his proposal. (NOTE: This Art Fence is the same design the UCPID used along the trail).

  - Cost:  $30,500 (The Board approved funding of the Art Fence along the US75 access road).

- Next Steps (Rock Garden): DART has begun installation of a new “Rock Garden”. The flowers should be planted in the spring of 2023. (NOTE:  Per our previous agreement, the UCPID and DART will share the cost of the “Rock Garden”, 50/50. The cost to the UCPID will be $22,000). (Patrick Sanders reviewed photos of the new “Rock Garden”. The garden should be completed by the spring 2023).

          - Dallas Police Dept. (DPD) Store Front (Possible Location) –The UCPID will continue to look for opportunities to bring a DPD Storefront to our community. (Patrick Sanders offered to discuss the installation of a DPD Store Front, in our community).

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update: The UCPID has transmitted our initial payment, in the form of our 20% match for this project. (NOTE:  Based on the UCPID’s Funding Agreement with the City of Dallas, the payment is $275,870). (Patrick Sanders reviewed the invoice, submitted by the City of Dallas, for the 20% payment of funds).

- Next Steps: Park & Rec. will seek formal approval of this project from the Dallas City Council. Once approved, the contractor can begin installation of the lighting in the summer of 2023.

- Glencoe Park (Pedestrian Lighting): In addition to the pedestrian lights being installed under the Funding Agreement, the UCPID also plans to install pedestrian lighting in Glencoe Park, along the UCT between Ellsworth & Martel.

- Estimated Cost:  This cost is not eligible for reimbursement, and Jacobs projects the cost of installing pedestrian lighting, along this portion of the UCT, at around $132,000.

- “Phase 1” Complete: Oncor Electric installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor. Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our previous representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity cost on these lights, along with maintenance.

          - University Crossing Trail (UCT)

- Combatting Climate Change

- As noted in the United Nation’s 2023 report on climate change, one important tool to combat climate change is the promotion and enhancement of pedestrian trails. (Patrick Sanders reviewed the importance of developing trails, to combat climate change).

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Pollination Park:  The UCPID has received a proposal from YardSpell, to  plant a Native/Pollination Garden underneath the Greenville Ave. & Matilda St. bridges. (NOTE: The Landscape Design and Cost are enclosed).

- Cost:  $43,950 (NOTE:  This is under the $50,000 budget set for this project). (The UCPID’s Improvement Cmte. recommended accepting this proposal, and the full Board of Directors approved funding).

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Spring 2023

- Budget: $10,000

- University Park (Wall Mural):  In March 2023, the UCPID met with the City of University Park (UP) to discuss a partnership. Specifically, the UCPID and UP would partner to install a mural along UP’s wall, abutting the UCT.

- Next Steps:  UP has given approval to install mural on their wall. Under this agreement, the UCPID would fund the installation of the mural and UP would fix some cracks in the wall. Additionally, a primer coat of paint needs to be applied to the wall, before the mural can be painted. The UCPID will furnish the paint, and UP has agreed to apply the coating, free of charge. With UP applying the primer coating, it will save the UCPID a significant amount of money in labor costs. (NOTE: The budget for this project may come from either line items related to public art or the UCPID’s carry-forward funds, designated for pedestrian lighting).

- Budget:  $57,500 (Including the purchase of Primer Paint). (Margaret DiFrancesco and Patrick Sanders briefed the Board on this project, and outlined the proposed partnership between the UCPID and UP.  The Board approved funding of the project).

- Pedestrian Flashers:  On January 27, 2023, the UCPID met with representatives from the City of Dallas, Transportation Dept. (“Transportation”), to discuss installation of pedestrian flashers along the trail.  Specifically, Transportation inspected two (2) crossings. One is on Twin Sixties Dr. and the other is on Worcola St.

- Next Steps:  Transportation believes installing a flasher at Twin Sixties Dr. is straightforward.  However, the Worcola crossing is more technically complex because it is next to the DART crossing. The UCPID is waiting on Transportation to provide an update.

- Estimated Cost: $80,000 (Note: Each flasher system costs approximately $40,000).

- New Trail Connection:  Per the UCPID’s cost sharing agreement with the Highland Hotel & Residences, the new trail connection has been installed. (NOTE:  Enclosed are “Before & After” photos of the location).

- Next Steps:  Enjoy the new connection! (Patrick Sanders shared the “Before & After” photos of this project).

- New Landscaping (Along UCT):  The new landscaping along the UCT has been installed. (NOTE:  Enclosed are “Before & After” photos of the location).

- Next Steps:  Enjoy the new improvements! (Patrick Sanders shared the “Before & After” photos of this project).

          - Pedestrian Bridge over Mockingbird Lane:

- In January 2023, the UCPID reported to Park & Rec. that a section of this bridge collapsed. Park & Rec. has conducted an inspection, and provided a “Fact Sheet” to explain the planned remediation. (Note: The “Fact Sheet” is attached).

- Next Steps:  In April 2024, the Dallas City Council is scheduled to approve the remediation to the bridge.  Once the bridge is fixed, the UCPID will work with Park & Rec. to install a mural.

  - Estimated Cost:  $35,000

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing upgraded sidewalks along Mockingbird Ln.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on the south side of the sidewalk, between Greenville Ave. & US75.  Specifically, the focus will be on burying the utility lines that block the sidewalk.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of upgraded sidewalks and tree planting along Greenville Ave.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on upgrading the sidewalk between SMU Blvd. and Lovers Ln. The focus will be widening the sidewalk, by removing the grass barrier, and installing new sidewalk that mirrors the aesthetic of SMU Blvd.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

- Update:  The UCPID is waiting for DART to identify a funding stream, which will likely occur in 2023.

          - Matilda St. Improvements

- In March 2023, the UCPID met with representatives from Park & Rec. Dept. and the Dallas Water Utility (DWU).  DWU owns this property, and after reviewing SMU’s Master of Arts & Design Innovation (MADI) proposal, DWU informed the UCPID that the land is scheduled to host a new Pump House. As such, DWU will not permit the land to be used for a new park or trail connection.

- Next Steps:  Even with the restrictions on this property, DWU recognizes this land could be used for a better public purpose. As such, the UCPID and DWU are exploring creative options to best utilize this lands, such as planting a Carbon Sequestration Garden.

          - Crosswalk Repainting

- Mockingbird Ln. & Matilda Intersection

- Mockingbird Ln. & Greenville Ave. Intersection (Patrick Sanders shared photos of the repainted crosswalks, which the UCPID funded).

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg continues to update our overall Communications Strategy.

          - Bach in the Subways:  On March 30, 2023, the UCPID partnered with Mockingbird Station, 101.1FM, and Bridge the Gap, Chamber Players to bring Bach in the Subways to the community. (Patrick Sanders, Annette Eastman, and Ginger Greenberg discussed the great partnership that created the Bach in the Subways program).

    - Community Updates

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Spotlight on Mockingbird Station.

        - Community Stakeholders provide updates regarding the status of their properties or projects

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)