UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   April 11, 2023	Meeting Start time: 9:30am

Board Members Present: Margaret DiFrancesco, Matt Omundson, Jared Williams, Kristin Munson, Larry Walton, Paul Ward, Brad Cheves, Lawrence Ward

Others in attendance: Ginger Greenberg, Vasavi Pilla

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order

  - Secretary Report

    - Review Minutes from 04-11-2023 Board Meeting (Larry Walton made a motion to approve the Meeting Minutes, which was seconded by Matt Omundson).

  - Treasurer Report

    - Review July 2023 Financials (Larry Walton and Patrick Sanders updated the Board on the PID’s financials).

  - President Report

    - Next Board Meeting:  October 17, 2023

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Margaret DiFrancesco and Patrick Sanders updated the Board on the PID’s ENP and Homeless Outreach program).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  Recently, the UCPID paid for maintenance on these bikes, to ensure they are in good working order. The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary

- Kroger Homeless Encampment:  Thanks to the tireless work of the UCPID’s Homeless Outreach team, an encampment located behind Kroger has been cleared and cleaned. (NOTE: Enclosed are “Before & After” photos of the location). (Patrick Sanders shared “Before & After” photos of the Homeless Encampment behind Kroger).

          - Lovers Ln. & US75 –The UCPID developed an Art Design for the fence locate along the US75 Access Rd., to help beautify the area.  Additionally, the UCPID and DART agreed on a landscape concept, based on CPTED principals, for this area. These projects discourage homeless activity as well as beautify the area.

- Next Steps (Art Fence):  Installation of the new Art Fence has begun. A part of the fence has been painted, and the artist is developing a Traffic Control Plan, along the US75 Access Rd., which is needed to install the new fence safely. (NOTE: This Art Fence is the same design the UCPID used along the trail).

  - Cost:  $30,500 (Patrick Sanders updated the Board, concerning the new art fence at Lovers Ln.).

- Next Steps (Rock Garden): DART planted the new “Rock Garden”, and recently DART confirmed they will maintain this area. (NOTE:  Enclosed you should find “Before & After” photos of the garden and DART’s maintenance proposal). (Patrick Sanders shared “Before & After” photos of the “Rock Garden” at Lovers Ln.).

          - Dallas Police Dept. (DPD) Store Front (Possible Location) –The UCPID will continue to look for opportunities to bring a DPD Storefront to our community.

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update: On July 21st, the UCPID hosted a “Kick Off” meeting for this project. Representatives from the City of Dallas, Park & Recreation Dept. (Park & Rec.) attended the meeting and provided an update on the project. Specifically, Park & Rec. informed us that installation should begin on Sept. 1st and end around December 15th. (NOTE:  Based on the UCPID’s Funding Agreement with the City of Dallas, the UCPID has already transmitted $275,870 for this project).

- Next Steps: Work with Park & Rec. to ensure the project begins on schedule. (NOTE: Enclosed is a copy of the construction schedule). (Patrick Sanders updated the Board on the next steps for the Pedestrian Lighting project. Larry Walton, Matt Omundson, and Lawrence Ward also provided their feedback, based on the meetings they attended).

- Glencoe Park (Pedestrian Lighting): During the “Kick Off” meeting, Park & Rec. indicated that the UCPID will be able to use a Change Order for these lights. This will allow the UCPID to pay the contractor directly while they install lights along the trail.

- Estimated Cost:  This cost is not eligible for reimbursement, and the cost of installing pedestrian lighting along this portion of the UCT is around $200,000.

- “Phase 1” Complete: Oncor Electric installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor. Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our previous representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity cost on these lights, along with maintenance.

          - University Crossing Trail (UCT)

- Combatting Climate Change

- As noted in the United Nation’s 2023 report on climate change, one important tool to combat climate change is the promotion and enhancement of pedestrian trails.

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Pollination Park:  The UCPID has met with both the City of Dallas and the gardeners who will plant this garden. During these meetings, the City of Dallas agreed to clear and clean the area, in preparation for the garden.  The clearing and clean should begin in mid-September and the gardeners will begin planting in late September.

- Cost:  $43,950 (NOTE:  This is under the $50,000 budget set for this project). (Patrick Sanders shared the Landscape Design for this project, and provided a timetable for this project).

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Winter 2023

- Budget: $10,000

- University Park (Wall Mural):  In March 2023, the UCPID met with the City of University Park (UP) to discuss a partnership. Specifically, the UCPID and UP would partner to install a mural along UP’s wall, abutting the UCT.

- Next Steps:  On July 31st, the UCPID’s Art Cmte. met to review four (4) concepts offered by local artists. After careful consideration, the Art Cmte. selected the concept offered by JM Rizzi. With the art concept selected, the UCPID is partnering with UP to prep the wall. UP has graciously agreed to fix some minor damage to the wall, and has offered free labor to paint a primer coat on the wall. (NOTE: Enclosed you should find a copy of the concept selected.  Additionally, the budget for this project may come from either line items related to public art or the UCPID’s carry-forward funds, designated for pedestrian lighting.).

- Budget:  $57,500 (Including the purchase of Primer Paint). (The PID’s Art Cmte. shared their selection for this project, and Patrick Sanders updated the Board on the timetable for completion).

- Pedestrian Flashers:  On January 27, 2023, the UCPID met with representatives from the City of Dallas, Transportation Dept. (“Transportation”), to discuss installation of pedestrian flashers along the trail.  Specifically, Transportation inspected two (2) crossings. One is on Twin Sixties Dr. and the other is on Worcola St.

- Next Steps:  On July 10th, the UCPID met with Transportation to discuss plans to install flashers along the trail. After conducting research, Transportation informed the UCPID that they can install flashers at Twin Sixties Dr. However, Transportation needs an electrical source for the flashers. As such, they may need to use electricity from the private properties in the area, or they may be able use electrical meters being installed for the pedestrian lighting project, along the trail. Regarding flashers at Worcola St., Transportation informed the UCPID that this system will need to be installed, but the cost is approximately $300,000. As such, Transportation will seek bond funding.

- Estimated Cost: $45,000 (Note: One flasher system costs approximately $45,000, and remaining funds allocated for this project will be reallocated to support other Capital Improvement projects in 2023). (Patrick Sanders updated the Board on the timetable for this project).

- New Trail Connection:  Per the UCPID’s cost sharing agreement with the Highland Hotel & Residences, the new trail connection has been installed.

- Next Steps:  The UCPID is partnering with the Highland to install a new trail sign at this location, as well as, a new trash receptacle.

          - Pedestrian Bridge over Mockingbird Lane:

- In January 2023, the UCPID reported to Park & Rec. that a section of this bridge collapsed. Park & Rec. has conducted an inspection, and provided a “Fact Sheet” to explain the planned remediation. (Note: The “Fact Sheet” is attached).

- Next Steps:  In April 2024, the Dallas City Council is scheduled to approve the remediation to the bridge.  Once the bridge is fixed, the UCPID will work with Park & Rec. to install a mural.

  - Estimated Cost:  $35,000

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing upgraded sidewalks along Mockingbird Ln.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on the south side of the sidewalk, between Greenville Ave. & US75.  Specifically, the focus will be on burying the utility lines that block the sidewalk.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner on this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of upgraded sidewalks and tree planting along Greenville Ave.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on upgrading the sidewalk between SMU Blvd. and Lovers Ln. The focus will be widening the sidewalk, by removing the grass barrier, and installing new sidewalk that mirrors the aesthetic of SMU Blvd.

- Next Steps:  Transportation has informed the UCPID that on April 12, 2023, the Dallas City Council is scheduled to approve the preliminary engineering work and environmental study for this project.  After this stage of the project is approved, Transportation and the UCPID will meet in the Fall of 2023 to discuss funding the improvements we have requested.

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

- Update:  DART has not identified a funding stream for this program, so any potential partnership will occur in 2024, and remaining funds allocated for this project will be reallocated to support other Capital Improvement projects in 2023).

          - Matilda St. Improvements

- In March 2023, the UCPID met with representatives from Park & Rec. Dept. and the Dallas Water Utility (DWU).  DWU owns this property, and after reviewing SMU’s Master of Arts & Design Innovation (MADI) proposal, DWU informed the UCPID that the land is scheduled to host a new Pump House. As such, DWU will not permit the land to be used for a new park or trail connection.

- Next Steps:  Even with the restrictions on this property, DWU recognizes this land could be used for a better public purpose. As such, the UCPID is working with a local Environmental Engineer and the City of Dallas, Forester to develop a “Pilot Project” to plant a sequestration garden at this location. (NOTE: A big thanks to Erin McCool for assisting with this project!) (Patrick Sanders updated the Board on the possibility of a Sequestration Garden. He is working with an Environmental Engineer and the City Forester to develop a “pilot program” which could be replicated around the City).

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg continues to update our overall Communications Strategy.

    - Community Updates

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Lovers Ln. DART Station.

        - Community Stakeholders provide updates regarding the status of their properties or projects

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)