UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   December 14, 2021		Meeting Start time: 9:30am

Board Members Present: Larry Walton, Kristin Munson, Brett Gerig, Erin McCool, Jared Williams, Lawrence Ward,  Julia Hart, Margaret DiFrancesco

Others in attendance: Ginger Greenberg, Antoniette Eastman, Nick Bendorf, Maria Chagollan

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order  (Kristin Munson called the Meeting to order).

  - Secretary Report

    - Review Minutes from 10-19-2021 Board Meeting  (Patrick Sanders asked the Board to review the Meeting Minutes.  Kristin Munson moved to approve the minutes. The motion was seconded and approved).

  - Treasurer Report

    - Review November 2021 Financials (Larry Walton provided comments on the Financials.  Kristin Munson moved to approve the financials. The motion was seconded and approved).

  - President Report

    - UCPID 2022 Budget  (Patrick Sanders presented the Board with the 2022 Budget.  The Board reviewed the Budget.  Kristin Munson moved to approve the Budget.  The motion was seconded and approved).

    - Annette Eastman (CBRE) (Note:  Annette Eastman is replacing      Leah Wildman).  (Annette Eastman was approved as a new Board Member).

    - Nick Bendorf (GlenStar) (Nick Bendorf was approved as a new Board Member).

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Margaret DiFrancesco and Patrick Sanders reviewed the ENP Summary).

- Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.  Next Steps:  The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary (Patrick Sanders reviewed the Homeless Outreach Summary).

          - Greenville Ave. & Matilda St. (Homeless Encampments) – Thanks to the hard work of our Homeless Outreach team, these encampments continue to be vacated.

          - 711 (Mockingbird Ln. & Greenville Ave.) CPTED – The UCPID has developed a landscape design for this area, which is designed to deter panhandling and reduce crime.

- Cost:  $24,858.48

- Update:  After reporting this location, through the City of Dallas 311 portal, Code Compliance has sent Kroger Notices of Violation (NOV) for trash and debris.  Thanks to these NOVs, Kroger has begun picking up trash in the area.

          - Lovers Ln. DART Stop CPTED- The UCPID is partnering with DART and the closest property owner, Westwood, to add additional stone to the area to deter panhandling and reduce crime.

- Cost:  $9,000

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update:  After submitting all necessary documents to TXDOT in November 2021, Jacobs Consulting is making revisions, per TXDOT comments, and will resubmit the application.  Additionally, Jacobs Consulting is working with the city of Dallas to obtain information related to the bidding process, which only the city can provide.

- Next Steps:  The UCPID and the City of Dallas, Park & Recreation Dept. (Park & Rec.) are waiting for TXDOT approval, which should come on or about November 29, 2021. Once approval is granted, the UCPID will transmit funds to Park & Rec., and Park & Rec. will request formal approval from the City of Dallas, City Council to move forward with bidding this project. Installation of the lighting should begin in the spring of 2022. (Patrick Sanders updated the Board on the status of this project.  Specifically, the UCPID’s consultant, Jacobs Consulting, is finalizing revisions requested by TXDOT, and working the City of Dallas to complete the TXDOT application. Patrick Sanders will request on update from Jacobs Consulting and report back to the Board).

- Glencoe Park (Pedestrian Lighting): In addition to the pedestrian lights, being installed under the Funding Agreement, the UCPID also plans to install pedestrian lighting in Glencoe Park, along the UCT between Ellsworth & Martel.

- Estimated Cost:  This cost is not eligible for reimbursement, and Jacobs projects the cost of installing pedestrian lighting, along this portion of the UCT, at around $132,000.

- “Phase 1” Complete:  Oncor Electric has installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor.  Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity on these lights, and going forward, we will pay to maintain them.  (Note:  The UCPID would like to acknowledge Janice Chilton, along with her team at Convexity, who worked closely with an electrician to ensure these lights were operational.  Without Janice’s assistance, this would not have been possible).

          - University Crossing Trail (UCT)

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Greenville Ave. & Matilda St. Bridge Murals: New murals have been installed underneath the Greenville Ave. & Matilda St. bridges.

- Next Steps:  Enjoy this beautiful art! (Ginger Greenberg shared a “Before & After” presentation with the Board, showing the transformation of the Greenville Ave. & Matilda St. bridges).

- Pollination Park:  In addition to installing murals underneath the Greenville Ave. & Matilda St. Bridges, the UCPID is working with Public Works to install a Pollination Park, both between these bridges and underneath them.  Working with our Park Board Representative, the UCPID will develop a plan to install a Pollination Park, which will include flowering plants, to attract bees and butterflies.

- Submission Date:  Winter 2022

- Pollination Park Budget:  $50,000

- Next Steps:  The UCPID will partner with our former Park Board Representative to develop a Landscape Design, and then present the design to City of Dallas for final approval.

- New Fence (Pollination Park):  The UCPID will commission a design for a new fence around the pollination park.

- Submission Date:  Winter 2021

- Estimated Cost:  $35,000 (Patrick Sanders presented a fence proposal, submitted by Michael VanEnter.  The new fence would replace the existing chain link fence, currently under the Greenville Ave. & Matilda St. bridges.  The Board approved a “Benchmark” of $40,000 for this project, which is not to be exceeded without Board approval).

- Rest Area (Across from Pollination Park):  The UCPID had developed a landscape design for a Rest Area, on the south side of the UCT, across from the pollination park.

- Submission Date:  Winter 2022

- Cost:  $37,633

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Spring 2022

- Budget: $10,000

          - Glencoe Park Improvements:  Working with the City of Dallas, Park & Recreation Dept. (Park & Rec.) the UCPID is developing a plan for a new “Games Area”.  Under this plan, the UCPID would fund the installation of the following:

- Two (2) Chess Tables w/ chairs

- Water Fountain

- Bike Repair Station

- Landscaping

- Estimated Cost:  $30,000 (Patrick Sanders a proposal, submitted by the City of Dallas, Park & Rec. Dept.  The proposal includes landscaping and the installation of five (5) games tables, for chess and other games.  The Board approved a “Benchmark” of $30,000 for this project, which is not to be exceeded without Board approval).

          - New Sculpture Donation:  Mockingbird Station has generously donated a sculpture, for installation along the University Crossing Trail (UCT).  GlenStar Properties has generously offered to donate land for the sculpture, behind Premier Place next to the UCT. The UCPID has commissioned art conservator, Michael VanEnter to restore the sculpture.  Once the sculpture is restored, the UCPID will install it along the UCT, along with a new rest area. Budget for the Project:

- Moving Cost:  $5,000

- Estimated Restoration Cost:  $35,000

- Rest Area:  $20,000

- Update:  This sculpture has been moved to Michael VanEnter’s studio, where is being restored. (Patrick Sanders presented a proposal submitted by Michael VanEnter, for the restoration and installation of the sculpture donated by Mockingbird Station. The Board approved a “Benchmark” of $30,000 for this project, which is not to be exceeded without Board approval).

          - Mockingbird Station (Pedestrian Bridge Mural):

- The UCPID and Mockingbird Station have discussed a possible partnership for a mural, to be installed on the pedestrian bridge linking Mockingbird Station to the SMU/Mockingbird Station DART station.  The bridge runs over the UCT, and the UCPID and Mockingbird Station would split the cost of a mural, to be painted underneath the bridge.

- Estimated Cost:  $7000

          - Pedestrian Bridge over Mockingbird Lane:

- The UCPID is in discussions with Park & Rec. to improve a section of the pedestrian bridge over Mockingbird Lane.  Specifically, a section of the bridge is in poor repair and has been “tagged” with graffiti, on multiple occasions.  To improve this section of the bridge, the UCPID may partner with Park & Rec. to install a mural at this location. (Note: Photos of the bridge are attached).

- Estimated Cost:  $35,000

- Next Steps:  The UCPID will work with Park & Rec. to obtain the necessary permit, to install a mural.  Additionally, before any mural can be installed, Park & Rec. will need to repair the surface of the bridge, which is currently cracking.

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing permeable pavers along Mockingbird Ln.

- Update:  The Transportation Dept. has confirmed that TXDOT approved the TIP Modification, which allows the Transportation Dept. to move forward with this project. The UCPID and Transportation Dept. plan to meet at the end of this year, or early in 2022, to discuss our partnership.

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of permeable pavers and tree planting along Greenville Ave.

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

          - Matilda St. Improvements:  The UCPID has contacted the Director of Design and Innovation at SMU’s MADI Program to discuss a partnership for developing the unused land near Matilda St.

          - Community Suggested Improvements

- Convert Westdale Property (Next to the Highland Hotel & Residences):  Community Stakeholders would like to explore how to covert this property into an “Art Park”. (Patrick Sanders read a proposal submitted by Jack & Jeanette Murphy, for an “Art Park”, located on the above referenced property.  While it is likely cost prohibitive to redevelop this property into an “Art Park”, the Board was encouraged to consider how to transform this property, and others like it, which are currently undeveloped and dormant).

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg is developing overall Communications Strategy.

          - Utilize Trail Camera to better document life in the PID.

    - Community Updates

        - Mockingbird Ln. Planters – The UCPID repainted all six (6) planters along Mockingbird Ln.

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Spotlight on Mockingbird Plaza

        - Community Stakeholders provide updates regarding the status of their properties or projects

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)