UCPI District

Board of Directors

Meeting Record

The University Crossing Public Improvement District Board of Directors meetings are not recorded but agenda materials and other documents can be reviewed/copied by contacting the Office of Economic Development, Staff Coordinator and Offices of University Crossing PID at 214-670-1685.

Meeting Date:   October 18, 2022	Meeting Start time: 9:30am

Board Members Present: Larry Walton, Brett Gerig, Brad Cheves, Lawrence Ward, Sarah Buckles, Margaret DiFrancesco

Others in attendance: Ginger Greenberg

Staff in attendance: Patrick Sanders

AGENDA:

  - Call Meeting to Order (Patrick Sanders called the meeting to order).

  - Secretary Report

    - Review Minutes from 08-16-2022 Board Meeting (Larry Walton moved to approve the minutes and Margaret DiFranceso seconded the motion).

  - Treasurer Report

    - Review September 2022 Financials (Larry Walton reviewed the UCPID’s financials).

  - President Report

    - Next Board Meeting:  December 13, 2022

  - Executive Director

    - Committee Reports

        - Security Committee

          - ENP Summary (Margaret DiFranceso reviewed the ENP Summary).

          - ENP – Lunch & Learn Presentation (Patrick Sanders reviewed the Lunch & Learn presentation).

          - Volunteer in Patrol (VIP) Bike Program-    Under this program, sponsored by the Dallas Police Dept. (DPD), volunteers patrol our community to observe and report any suspicious activity.

- Next Steps:  The UCPID is requesting volunteers, so the program can expand!

          - Homeless Outreach Summary

          - Lovers Ln. & US75 – After the UCPID’s Homeless Outreach team filed numerous Service Requests (SR) for this location, the City of Dallas installed a chain link in this area, to help keep homeless from this corner. Now that the fence is installed, the UCPID has develop an Art Design for the fence, to help beautify the area.  Additionally, the UCPID has developed a landscape concept, based on CPTED principals, for this area.  If implemented, this could reduce homeless activity in the area.

- Next Steps:  After numerous communications with the City of Dallas and DART, DART has confirmed ownership of the area in question. Furthermore, DART has proposed a change to the landscaping of the area, which mirrors the UCPID’s proposal. DART also appears receptive to sharing the cost of the “Rock Garden” with the UCPID, 50/50. The UCPID is working with DART to develop a payment mechanism. (NOTE:  DART’s proposal is included with this packet).

          - Dallas Police Dept. (DPD) Store Front (Possible Location) – At the UCPID’s last Board Meeting, on August 16, 2022, the Board approved moving forward with discussions, between the UCPID and the property owner at 5111 Greenville Ave.  The purpose of this partnership was to fund a DPD Storefront in our community.  Unfortunately, after the UCPID contacted the property owner to move forward, the property owner informed the UCPID that the space was no longer available because it had been rented.

- Next Steps:  Even though this specific partnership will not move forward, the UCPID will continue to look for opportunities to bring a DPD Storefront to our community. (Patrick Sanders informed the Board that the property at 5111 Greenville Ave. had leased the space that they were planning to use for this project.  As a result, the project could not move forward).

        - Improvement/Maintenance Committee

          - Pedestrian Lighting Project (University Crossing Trail (UCT))

- Update: TXDOT has approved the application for this project, including the Construction Documents.  With TXDOT’s approval, the pedestrian lighting project can now move forward.

- Next Steps:  Park & Rec. has committed to start the bidding process for this project in October 2022. Once the winning bid is selected, Park & Rec. will seek formal approval from the Dallas City Council, and installation of the lighting should begin in the winter of 2023. (Patrick Sanders provided an updated on the pedestrian lighting project. Specifically, Park & Rec. should be bidding this project by the end of October. Once the project is bid, the Park & Rec. can begin installation in the winter of 2023).

- Glencoe Park (Pedestrian Lighting): In addition to the pedestrian lights, being installed under the Funding Agreement, the UCPID also plans to install pedestrian lighting in Glencoe Park, along the UCT between Ellsworth & Martel.

- Estimated Cost:  This cost is not eligible for reimbursement, and Jacobs projects the cost of installing pedestrian lighting, along this portion of the UCT, at around $132,000.

- “Phase 1” Complete:  Oncor Electric has installed nine (9) lights, on their own light fixtures, running east from Matilda Ave. Bridge and stopping near Skillman Street. These lights illumine a dark part of the UCT, and this constitutes the first phase of this project. (Note:  The UCPID would like to acknowledge Lawrence Ward, at Oncor.  Without Mr. Wards supervision and commitment, these lights would not have installed.  Additionally, the UCPID would like acknowledge Amanda Schultz, our representative on the Park Board.  Amanda ensured that Oncor received the necessary documentation, from the City of Dallas, to maintain these lights).

- Trail Lighting (from SMU Blvd. to the Redline Bridge):  These lights are fully operational.  The UCPID is now paying the electricity on these lights, and going forward, we will pay to maintain them.  (Note:  The UCPID would like to acknowledge Janice Chilton, along with her team at Convexity, who worked closely with an electrician to ensure these lights were operational.  Without Janice’s assistance, this would not have been possible).

          - University Crossing Trail (UCT)

- Greenville Ave. & Matilda St. Bridges (Mural, Pollination Park, Fence, Rest Area, and Trail Signage)

- Pollination Park:  The UCPID will work with Public Works to install a Pollination Park, both between these bridges and underneath them.  Working with our former Park Board Representative, the UCPID will develop a plan to install a Pollination Park, which will include flowering plants to attract bees and butterflies.

- Submission Date:  Winter 2023

- Pollination Park Budget:  $50,000

- Next Steps:  The UCPID will partner with our former Park Board Representative, in the winter 2022, to develop a Landscape Design, and then present the design to City of Dallas for final approval.

- New Fence (Pollination Park):  The Art Fence is largely complete, with a few additional pieces of art that need to be added.

- Estimated Cost:  $35,000 (Patrick Sanders presented “Before & After” photos of the new Art Fence).

- New Rest Area (Across from Pollination Park):  The UCPID has received an updated landscape design that includes both the north and south side of the trial.

- Submission Date:  Fall 2022

- Estimated Cost:  $48,000

- New Trail Signage: The UCPID will develop a sign to inform the public about the pollination park. (Note:  The signs may include QR codes, which pedestrians can access with SMART phones).

- Submission Date:  Winter 2023

- Budget: $10,000

- Pedestrian Flashers:  As part of our 2023 budget, the UCPID can install Pedestrian Flashers, along the UCT, if we are willing to fund the project. Specifically, the flashers are most needed at Twin Sixties Dr. and Warcola St.

- Estimated Cost: $80,000 (Note: Each flasher system cost approximately $40,000).

          - Mockingbird Station (Pedestrian Bridge & Wall Mural):

- The mural, for both the wall and pedestrian bridge, is 90% complete. The artist needs to add a few touch ups to complete the project.

- UCPID Cost:  $25,000

- Next Steps:  The UCPID will fund the installation of anti-graffiti coating on the mural. Patrick Sanders presented “Before & After” photos of the new mural).

          - Pedestrian Bridge over Mockingbird Lane:

- The UCPID is in discussions with Park & Rec. to improve a section of the pedestrian bridge over Mockingbird Lane.  Specifically, a section of the bridge is in poor repair and has been “tagged” with graffiti, on multiple occasions.  To improve this section of the bridge, the UCPID may partner with Park & Rec. to install a mural at this location. (Note: Photos of the bridge are attached).

- Estimated Cost:  $35,000

- Next Steps:  The UCPID will work with Park & Rec. to obtain the necessary permit, to install a mural.  Additionally, before any mural can be installed, Park & Rec. will need to repair the surface of the bridge, which is currently cracking.

          - Mockingbird Lane Improvements:

- “US75/Mockingbird/Lovers Lane Pedestrian Improvements”:  This portion of the Bond Package is fully funded, and the City of Dallas will use the Mockingbird Pedestrian & Bicycle Study as the basis for the improvements.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as burying electrical lines or installing upgraded sidewalks along Mockingbird Ln.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on the south side of the sidewalk, between Greenville Ave. & US75.  Specifically, the focus will be on burying the utility lines that block the sidewalk. (Patrick Sanders shared a timeline, developed by Transportation, to develop this project).

          - Greenville Avenue & Katy Trail Enhancement Master Plans (Greenville Study)

- The Greenville Study will provide the template for future improvements along Greenville Ave.  Specifically, the UCPID is interested in upgrading the sidewalks along Greenville, which may include the installation of permeable pavers and planting new trees.

- The UCPID has been in discussion with the City of Dallas, Transportation Dept., to partner in this project.  Specifically, the UCPID will work with the Transportation Dept. to fund non-standard capital improvements, such as the installation of upgraded sidewalks and tree planting along Greenville Ave.

- Update:  On October 6, 2022, the UCPID’s Improvement Cmte. met with the City of Dallas, Transportation Dept. (Transportation).  At this meeting, the Improvement Cmte. defined the Scope of Work for this project. After discussions, the Scope of Work will focus on upgrading the sidewalk between SMU Blvd. and Lovers Ln. The focus will be widening the sidewalk, by removing the grass barrier, and installing new sidewalk that mirrors the aesthetic of SMU Blvd. (Patrick Sanders shared a timeline, developed by Transportation, to develop this project).

          - Bike Share Program

- Current Model:  The UCPID has been working with the Fort Worth Transit Authority, which oversees Fort Worth’s bike share program, and DART to develop a “pilot program” in the UCPID.

- Pilot Program:  Under this program, DART would fund and develop a program that mirrors Fort Worth’s bike share.  Additionally, DART would fund the majority of the program, but the UCPID could act as a sponsor. Our community would serve as a “test case” for the rest of Dallas.

- Update:  The UCPID is waiting for DART to identify a funding stream, which will likely occur in 2023.

          - Matilda St. Improvements

- In the fall of 2022, the UCPID is working with SMU’s Masters of Arts & Design Innovation (“MADI”) Program to develop a design plan for this property.

- Update:  In September 2022, the UCPID met with MADI to define the scope of this project. Based on those discussions, over the fall of 2022, MADI students will develop viable concepts to transform this space into a useable area.

          - Board Suggested Improvements

- Board Members are invited to offer suggestions for future projects in our community.

        - Communication/Marketing Committee

          - Ginger Greenberg continues to update our overall Communications Strategy.

    - Community Updates

        - “All Ships Rise to the Same Level” – Witnessing Investment in the UCPID:  Spotlight on SMU Blvd. with new tree planting and parking space.

        - Community Stakeholders provide updates regarding the status of their properties or projects

  - New Business

      - N/A

  - Adjourn

_______________________________          	____________________________

(Meeting Chair Signature)                                   (Board Secretary Signature)